1900: Start of call.

1904: Full team present.

1907: Audio issues sorted, meeting start.

1909: Estimate of 30% completion of Numba implementation by the end of this sprint provided by Gerald as he is still working on understanding the library.

1910: Michael plans to spend the remainder of the sprint working on understanding Dask better.

1911: Discussing potential changes to availability, Michael plans to update by tomorrow night.

1913: Discuss absence of response to outreach from client and plan on reaching out again if haven’t heard back by Friday.

1915: Ryan made note of the importance of testing implementations as we move forward.

1917: Discussed compatibility concerns with Dask and Numba.

1918: Michael made note of the importance of properly tracking resources used in studying libraries.

1919: End of meeting.

**weekly running objectives 1/18/23 - 1/25/23**

Gerald - continue work on numba implementation

Michael - continue work on dask implementation

Ryan - assist others as needed, expand and revise report into mvp version

**things to keep in mind**

**- keep track of sources used and time spent reading them; produce artefacts that demonstrate the time we invested in them**

**- get into contact with Dr. Lofgren again**

**- test our implementations on Dr. Lofgren's machines + verify their accuracy**