1818: Start call and catch Gerald up on presentation concept and potential issues.

1822: Discuss potential need to split workload for Numba to speed up progress.

1826: Discuss making use of delayed deadlines for sprint materials as it seems to be needed.

1832: Discussion on better breakdown of tasks for git issues for clarity and organization.

1834: Discuss availabilities for scheduled mentor meetings.

1836: Discussion on moving standard team meeting time to 1700 Thursdays.

1838: Discuss plans for next week.

1845: End call.

Key takeaways:

Team meetings rescheduled for 1700 Thursdays.

Gerald will be working on determining how best to split Numba integration work to allow for multiple people working in tandem.

Ryan will be finishing up documentation and assisting where able.

Michael will be generating artifacts for recent research and a potential summary.

Will need to reach out to client ASAP to follow up on elements discussed in meeting (Access to machines and potential for additional work).